# FreightBid Agent — Hybrid Optimization + ML Decision System for Hotshot Dispatch

# Problem and Measurable Objectives

Problem: Manual bidding takes time or low-level employee to find jobs that increase profitability while reducing deadhead.

Objective: Maximize profit subject to constraints (deadhead, time windows, home-by time, risk), with a defined utility function.

# Baselines and Ablations

## Baseline Heuristic

## Optimization Baseline

## ML Augmentation

## Agent Layer

# Evaluation Harness

## Offline Simulation

(use real dataset)

## Metrics

Profit

Deadhead miles

On-time feasibility

Acceptance rate proxy

Variance/Risk

# Production Touches

## FastAPI Service

## Postgres Schema

## Docker Compose

## CI Tests

## Observability

### Structured Logs

### “Why this bid” Explanations

### “Human-in-the-Loop” Controls

# Phase 1 – Deterministic “Dispatch Brain”

## Load Model and Constraints

## Cost Model

Fuel

Tolls Estimate

Time Costs

Deadhead

## Scoring Function with Weights

(Configurable)

## Route Planner

(Single truck first, then multi-truck)

## API Endpoints

Ingest loads

Rank Loads

Propose plan

## Deliverable: a CLI + API that can rank loads and output a plan with explanations.

### Step 1: Single Truck, Next 48-Hours Planner

Input: List of Loads

Origin/Destination

Pickup/Drop Windows

Miles Rate

Output: Top 10 Loads

Recommended bid range

Feasible Plan

Rational

#### What is needed:

Repo structure

Use Hexagonal Architecture

“One port, two adapters.”

One is a Test adapter, the other is the actual adapter

Using the Strategy Pattern

This uses an interface to store methods that can be implemented dynamically at runtime.

First Data Schema

Scoring Formula Starter

Endpoints to Build

Benchmark Metrics to Track

#### Iteration 1:

FastAPI service (core “decision engine”)

CLI that calls the API and prints plans/bids cleanly

Notebook for experiments + evaluation charts + ablations

Docker Compose (API + Postgres) so reviewers can run it in 1 command

# Phase 2 — Optimization Engine

## Use Google OR-Tools for route/assignment optimization

## Compare heuristic vs OR-Tools under simulated scenarios

## Show improvements and Tradeoffs

(speed vs optimality)

## Deliverable: “planner_v2” that beats the baseline on a benchmark suite.

# Phase 3 — ML Augmentation

## Destination desirability / backhaul likelihood model (primary)

Predict:

expected deadhead miles after completing a load to destination zone

probability of finding a load within X hours

expected $/mile of the next load

For each candidate load L:

ImmediateProfit(L)

λ * (ExpectedFutureValue at destination after L)

− penalty for risk / constraint tightness

That gives you a principled reason the AI avoids dead zones.

### What Data is Needed?

logging observed loads over time (via API/search snapshots)

aggregating by zone/time (loads per hour, median rate, lane density)

creating labels from “what would have been available next” in your snapshots

## Acceptance likelihood (secondary)

A classification that a broker will accept at price X

## Deliverable: trained model + feature pipeline + validation + model card.

# Phase 4 — Agent layer

Agent receives goals like: “$2k/day, home by Friday 6pm, max 120 deadhead miles”

Calls tools: search loads, score, optimize, propose bid(s)

Outputs:

recommended bid

plan

explanation

“confidence” and when it refuses/asks for human approval

## Deliverable: a small web UI that shows “recommendations” with reasoning + guardrails.

# How to make it “business-ready later” without overbuilding now

Design with:

An integration adapter layer (truckstop_adapter/) so you can swap real API calls later

A “simulator” that uses stored JSON loads today

A clean policy system (user rules) so it can become SaaS later

# Roadmap Update - Phase 5 vs. Context-Removal Paper

Clarification: the current Phase 5 is not the paper/context-removal implementation. The paper idea should be tracked as a later workflow-distillation phase, after the explicit decision engine has generated enough reliable traces.

## Current Phase 5 - Risk-Aware Bidding & Recalibration

Purpose: make the bid recommendation system financially realistic and operationally reliable before attempting to compress or distill the workflow.

Payment-risk modeling: predict broker default risk and expected pay days from observable board/broker features.

Risk-adjusted EV: shift from raw expected profit if won to expected collectible profit after default and payment-delay risk.

Calibration drift monitoring: detect when predicted P(win) no longer matches realized bid outcomes.

Recalibration workflow: repair flagged drift with a lightweight post-hoc calibrator while keeping the base model frozen.

Risk-aware stress testing: evaluate the full risk-aware stack under shifted broker markets using realized collectible profit.

## Future Phase 6 - Workflow Distillation / Compiled Dispatcher Agent

This is where the context-removal paper concept belongs.

Purpose: distill the explicit FreightBid workflow into a smaller, faster, lower-context decision policy while keeping the optimizer/ML stack as the source of truth.

Input: traces from the explicit system - load context, broker context, route constraints, P(win), payment risk, risk-adjusted EV, calibration status, recommendation, and human approval outcome.

Output: a compact dispatcher policy or compiled agent that can reproduce high-quality recommendations with less prompt/context overhead.

Guardrail: the distilled/compiled model should not replace the source-of-truth optimizer and ML pipeline until it matches or beats it on held-out simulation and stress tests.

Portfolio framing: this becomes an advanced AI-systems optimization layer, not a replacement for the auditable decision engine.

## Relationship Between Phase 5 and Phase 6

Phase 5 prepares the foundation for Phase 6. It does not remove context; it makes the context explicit, measurable, and auditable so it can later be distilled safely.

Phase 5 creates clean decision traces and reliable labels.

Phase 5 defines the source-of-truth objective: expected collectible profit, not just raw bid margin.

Phase 5 records when the model is calibrated, drifted, or recalibrated.

Phase 6 can then learn from those traces to reduce runtime context while preserving decision quality.

## Updated Phase Sequence

Phase 1: Deterministic Dispatch Brain - rules, constraints, cost model, scoring, CLI/API.

Phase 2: Optimization Engine - OR-Tools planning, objective tuning, Pareto frontier.

Phase 3: ML Dispatch Augmentation - destination desirability, rolling replanning, stress testing, portfolio packaging.

Phase 4: Broker / Load Quality & Winnability - outcome simulation, calibrated P(win), EV bidding, human approval workflow, broker-quality stress testing.

Phase 5: Risk-Aware Bidding & Recalibration - payment risk, risk-adjusted EV, calibration drift monitor, recalibration workflow, risk-aware stress test.

Phase 6: Workflow Distillation / Compiled Dispatcher Agent - implement the context-removal paper concept by distilling the explicit workflow into a compact policy/agent.

## Important Note

Do not implement workflow distillation before Phase 5 is complete. The distilled agent should learn from a proven, auditable system; it should not become the first version of the dispatch brain.

# Where It Landed — Delivery Status (Phases 1–7 Complete)

As of the v0.7-complete capstone, every phase in this plan has been built, tested, and shipped. The project is a finished portfolio build: 556 automated tests pass on main, and each phase carries reproducible benchmarks and committed result artifacts. Everything above is the original forward-looking plan; this addendum records what was actually delivered. Release tags v0.1.0 through v0.7.5 mark the individual milestones, and v0.7-complete marks the full-project capstone.

## Delivery status at a glance

Phase 1 — Deterministic Dispatch Brain: SHIPPED. Cost model, weighted scoring, single-truck planner, CLI + API. (tag v0.1.0-phase-1-dispatch-brain)

Phase 2 — Optimization Engine: SHIPPED. OR-Tools CP-SAT routing plus objective tuning along a Pareto frontier — deadhead cut about 34% at near-free profit.

Phase 3 — ML Augmentation: SHIPPED. Destination-desirability model in the planner; rolling-replay A/B of +3.9% profit and −4.7% deadhead over 150 episodes; 18-world stress test with 0 regressions. (tags v0.3.x)

Phase 4 — Broker / Load Quality & Winnability: SHIPPED. Calibrated P(win) (ROC AUC 0.928, test ECE 0.010), expected-value bid recommender (+32.8% vs best fixed), human-in-the-loop approval workflow, broker-quality stress (EV holds 10/10). (tags v0.4.x)

Phase 5 — Risk-Aware Bidding & Recalibration: SHIPPED. Calibrated payment-risk model, risk-adjusted EV (expected collectible profit), calibration-drift monitor (3 ALERT / 7 OK), recalibration workflow (3/3 repaired), risk-aware stress capstone on realized collectible profit. (tags v0.5.x)

Phase 6 — Compiled Dispatcher Agent: SHIPPED. 16-node workflow graph + teacher traces, two-form dispatcher dataset, distilled multi-head model (action macro-F1 0.94), default-off shadow adapter (byte-identical), compiled-vs-source stress + cost benchmark. Verdict: stays shadow-only, source engine authoritative. (tags v0.6.x)

Phase 7 — Production Readiness / Real-World Integration: SHIPPED. See the next section. (tags v0.7.x)

## Phase 7 — Production Readiness (added after the original plan was written)

Phase 7 was not part of the original design book above; it was added once the decision engine was complete, to harden it into an integration-ready operator tool without adding any new intelligence layer. The source engine and every trained model stay frozen and authoritative.

7.1 Real-World Data Contracts: anti-corruption ingress that maps messy external load/broker rows into validated domain Loads, with PII redacted at a single chokepoint.

7.2 Sandbox Connector / Replay Adapter: a LoadBoardPort with a seeded sandbox generator and a recorded-feed replay adapter, so external-style data really flows through the running app — no live Truckstop.

7.3 Durable Decision and Audit Export: a DecisionRecord carrying full model/config provenance, exportable to JSONL / CSV / an audit bundle — no database required.

7.4 Deployment and Operations Hardening: readiness probe, artifact-availability report, config-validate preflight, end-to-end smoke test, and a hardened non-root Docker image.

7.5 Production-Readiness Capstone Demo: one end-to-end demo wiring every Phase 7 capability (board pull → validate → redact → ingest → recommend → approve → export → ops checks), 9/9 stages pass, with a deterministic committed summary and transcript.

## Note on the original “Phase 4 — Agent layer” heading

The “Phase 4 — Agent layer” section earlier in this book reflects the original numbering. As recorded in the “Updated Phase Sequence” above, Phase 4 was redefined to Broker / Load Quality & Winnability, and the agent / workflow-distillation idea moved to Phase 6 (the Compiled Dispatcher Agent). The earlier heading is preserved for history; the delivered sequence is the one listed in this addendum.